BR Discussion Prep Pack — Stamp Duty, Registration Fee & Guideline Value

Kaveri 3.0 Requirements Discussion

Discussion date: 28 August 2026  |  Schedule Sr. 13  |  Version 1.0

Purpose: Brief the committee for Day-1 of Stamp duty / Registration fee / Guideline value discussions with (a) today’s scheduled discussion points, (b) current Kaveri 2.0 pain points evidenced from ServiceDesk, (c) governing Acts & Rules from Acts_Rules/Document, and (d) focused decision questions for Kaveri 3.0.

| Field | Value |
| --- | --- |
| Document type | BR Discussion Prep Pack (Agenda + Prerequisites + Inputs) |
| Module | Document — Stamp duty & Registration fee; Guideline value (Schedule Sr. 13) |
| Planned dates | Sr.13: 28-08-2026 to 29-08-2026 (2 working days) |
| Today’s focus (28-Aug) | Fee engine walkthrough; article/sub-article mapping; guideline value lookup; rural/urban rate logic; payment–fee reconciliation |
| Sub-modules (Modules list) | #4 Stamp duty and Registration fee calculation, #5 Guideline value calculation |
| Primary inputs | ServiceDeskIssuesList.xlsx; Acts_Rules/Document (Karnataka Stamp Act 1957 + Schedule + Rules; Registration Act fee provisions; CVC Rules 2003) |
| Attendees (per programme plan) | Committee members, AIGR Comp, Kaveri IT Cell, KPMU |
| Prior progress | Sr.12 Document Registration core discussed 25–27 Aug 2026; Sr.9 Marriage BRD in progress |
| Owner (DSR track) | DSR |
| Next session | Sr.14 Valuation Module (CVC) & GIS valuation — 31-Aug to 01-Sep 2026 |

# 0. Prerequisites before starting the discussion

Complete / confirm the following before the 28-Aug session starts:

Circulate this Prep Pack + Karnataka Stamp Act 1957 Schedule (2022), Karnataka Stamps Rules 1958, e-Stamping Rules 2009, and Prevention of Undervaluation Rules as pre-read.

Bring live Kaveri 2.0 screens for: citizen Valuate → fee break-up → payment; SR/DEO fee override / send-back for revaluation; 10A / challan / receipt generation.

Prepare sample deeds: Sale (urban + rural), Gift, Partition (multi-schedule), Mortgage, Lease — with known correct stamp duty + registration fee per field SR confirmation.

Confirm current guideline value master source (CVC publication cycle, village/road/rate tables) and who maintains it (KPMU / CVC / IT).

Confirm integration points: e-Stamp / franking / challan; whether fees are recalculated on property edit, party edit, or schedule add/remove.

Park full CVC committee workflow and GIS valuation for Sr.14 unless they block fee calculation today.

Agree meeting outputs: fee-calculation rules matrix, guideline value data model, decisions log, and BRD section outline.

# 1. Today’s discussion points (28 August 2026)

Source: Requirement Discussions/Schedule/Kaveri_Requirements_Updated_Schedule_v3_DocumentSubModules.xlsx — Revised Schedule & Planning Notes.

## 1.1 Scheduled item for today (Sr. 13)

| Sr. | Module | Discussion topic | Owner | Duration / window | Modules list ref |
| --- | --- | --- | --- | --- | --- |
| 13 | Document | Stamp duty and Registration fee calculation; Guideline value calculation | DSR | 2 days — 28-08 to 29-08-2026 | Sub-modules #4, #5 |

## 1.2 Recommended Day-1 (28-Aug) scope split

| Block | Topic | What to cover today | Defer to 29-Aug if needed |
| --- | --- | --- | --- |
| A | Stamp duty engine (#4) | Article / sub-article selection; schedule-wise duty; concessions; composite instruments; e-stamp vs manual stamp path | Edge articles (POA, settlement, court orders); amendment effective-date handling |
| B | Registration fee (#4) | Registration fee rules; copying/scanning fee components; fine/penalty linkage; refund on withdraw (Rules Ch. XXVI) | Concurrent audit fee splits; FRUITS-specific fee (Sr.16) |
| C | Guideline value (#5) | Lookup by village/road/property type; building rate tables (rural vs TMC/CMC); market value vs document value; undervaluation flag threshold | CVC publication workflow (Sr.14); GIS overlay (Sr.14) |
| D | Payment ↔ fee reconciliation | Citizen summary vs paid amount; revaluation send-back; zero-fee disablement; challan/10A on endorsement | Payment gateway defects (unless blocking fee calc) |
| E | Current issues | ServiceDesk themes FEES-PP-01…12; validate with IT Cell / field SR | DRO undervaluation adjudication process (Sr.22) |

## 1.3 Out of scope for Sr.13 (park explicitly)

Valuation Module (CVC) operational workflow and GIS valuation (Sr.14 — 31-Aug onward).

DRO undervaluation, deposit of will, adjudication (Sr.22).

Rule 17(2)/17(3) filing specifics (Sr.15) — only touch if fee recalculation depends on Rule 17 path.

Full e-Stamp template design module (Sr.25) — today covers fee calculation integration with e-stamp, not all instrument templates.

# 2. Pain points in the current Kaveri 2.0 system (Stamp duty / Fees / Guideline value)

Evidence: Requirement Discussions/ServiceDesk Issues/ServiceDeskIssuesList.xlsx — Categorized sheet (Fees calculation issue category: 74 pending tickets at category level; curated sub-themes below) and OverallList. Related endorsement/receipt/payment themes included where they indicate fee-calculation or display failures.

## 2.1 Priority pain points (discussion focus)

| ID | Pain Point | Evidence / References | Why it matters for Sr.13 |
| --- | --- | --- | --- |
| FEES-PP-01 | Unable to calculate Stamp duty and Registration fee (valuation returns zero; Save & Continue disabled) | Categorized: 23369, 28596; OverallList: 23369 (Rectification Deed — SRO login) | Core fee engine failure — blocks entire registration path after property entry. |
| FEES-PP-02 | Citizen paid amount ≠ summary total (large mismatch) | Categorized: 17517 — paid ₹9,34,789 but summary shows ₹5,32,089 | Payment ledger and fee break-up not reconciled; legal and audit risk. |
| FEES-PP-03 | Rural property building rates calculated using TMC/CMC (urban) rates | Categorized: 93332 | Guideline value / rate-table jurisdiction logic wrong (#5). |
| FEES-PP-04 | Partition deed — per-schedule stamp duty wrong (e.g. 3 schedules × ₹1000 expected; system charges ₹5000 once) | Categorized: 31257 (sub-article 39-b agricultural land partition) | Schedule-wise article rule not applied; multi-schedule aggregation defect. |
| FEES-PP-05 | Gift deed — stamp duty double-count or wrong amount vs SR confirmation | Categorized: 93306 (SR says ₹11,300; citizen login ₹22,600; pending 1) | Article/concession/recipient relationship rules miscalculated. |
| FEES-PP-06 | Fee calculation shows zero in document summary / endorsement | Categorized → Document Summary: 26292; Endorsement: 28754, 58164 (10A lease stamp duty 0 instead of ₹1000) | Downstream artefacts do not reflect computed fees — registration cannot proceed credibly. |
| FEES-PP-07 | Consideration / market value not reflecting in EC/summary after registration | Categorized EC theme: 92270, 26752; OverallList: 18690 (market valuation wrong in EC) | Guideline/market value used for duty not propagated to summary/EC interfaces. |
| FEES-PP-08 | Send-back for revaluation / undervaluation data fetch failures | OverallList: 23242 (revaluation withdraw), 25098 (undervaluation data fetching issue) | Revaluation loop when guideline value or declared value disputed is broken. |
| FEES-PP-09 | 10A receipt / challan display errors (wrong office details; generation failure) | Categorized → Other Receipt: 24913 (DR vs SR 10A fields); 28643 (something went wrong); OverallList: 16080 (challan not in receipt) | Proof of stamp duty payment incorrect or missing on statutory receipt. |
| FEES-PP-10 | Unable to pay fee / submit application from citizen login after valuation | OverallList: 26298 | Fee calc → payment handoff broken. |
| FEES-PP-11 | Pending 45A / undervaluation cases stuck in fee workflow | Categorized → Pending document Registration: 93336, 93031, 92988, 92986, 92960, 27936, 25710, 25477, 26891 (pending 6) | Undervaluation path blocks fee finalisation — needs clear state model with Sr.22. |
| FEES-PP-12 | Payment completed but status still Make Payment / payable amount ₹0 on send-back | Categorized → Payment: 92384, 88309; Firm-related: 95036, 94900 (pattern applies to doc reg too) | Shared payment–status engine affects fee re-run after SR send-back. |

## 2.2 Observation for the committee

Fees calculation is a top-volume ServiceDesk category (74 pending at category level) — defects are not edge cases; they affect everyday Sale/Gift/Partition flows.

Failures cluster into three root causes: (1) guideline value / rate-table lookup, (2) article/sub-article/schedule rule engine, (3) payment–summary reconciliation.

Endorsement and 10A receipt issues (FEES-PP-06/09) show fee outputs are not a single source of truth across citizen summary, payment, and SRO artefacts.

Undervaluation (45A) cases overlap Sr.13 and Sr.22 — agree today how fee engine flags undervaluation vs how DRO adjudicates.

# 3. Governing Acts & Rules (from Acts_Rules/Document)

Use during walkthrough to ensure Kaveri 3.0 fee and guideline value logic is traceable to statute — not only to legacy K2 hard-coding.

## 3.1 Primary statutes & rules for Sr.13

| Instrument | File (Acts_Rules/Document) | Relevance to today’s topics |
| --- | --- | --- |
| The Karnataka Stamp Act, 1957 | THE KARNATAKA STAMP ACT 1957.pdf (+ Amendment Acts 2011–2014) | Ch. II stamp duties; Schedule (duty by instrument/article); s.2 defs (conveyance, partition, chargeable, duly stamped); s.45-A prevention of undervaluation; s.45-B Central Valuation Committee; Ch. III adjudication; Ch. IV instruments not duly stamped. |
| Karnataka Stamp Act Schedule | Karnataka Stamp Act 1957 Schedule 2022.pdf | Authoritative article/sub-article duty rates — must drive fee engine master (#4). |
| Karnataka Stamps Rules, 1958 | Karnataka Stamps Rules 1958.pdf | Procedure for impressed stamps, adjudication, allowances; supports e-stamp/franking integration. |
| Karnataka Stamp (Payment of Duty by e-Stamping) Rules, 2009 | THE KARNATAKA STAMP- Payment of Stamp Duty by means of e-Stamping.pdf | e-Stamp definition, CRA/ACC, stamp duty payment channel — fee engine must align paid e-stamp with computed duty. |
| Karnataka Stamp (Prevention of Undervaluation) Rules | Referenced in CVC Rules 2003 doc / undervaluation rules in folder | Market value statement (Form I); difference % triggers undervaluation process — links guideline value (#5) to duty (#4). |
| CVC Rules, 2003 | Karnataka Stamp (Constitution of Central Valuation Committee…) Rules, 2003.docx | Estimation, publication, revision of market value guidelines — master data source for guideline value (#5). |
| Instruments governed (reference schedule) | INSTRUMENTS GOVERNED BY THE STAMP ACT 1899.docx | Cross-check instrument types vs Karnataka Schedule mapping in product. |
| The Registration Act, 1908 | the_registration_act,_1908.pdf | s.78–80 registration fees; presentation only after proper stamp (with Stamp Act). |
| The Karnataka Registration Rules, 1965 | The Karnataka Registration Rules 1965.pdf | R.47 payment of proper stamp duty; R.46 suspension if not duly stamped; Ch. XXVI (Rr.192–193) fee determination, overcharge refund, withdraw fee refund. |
| Karnataka Stamp (Franking) Rules, 2000 | Karnataka Stamp (Franking Impression Of Stamps) Rules, 2000.docx | Alternate stamp payment path — fee engine must handle franking impression validation. |

## 3.2 Statutory anchors for today’s two sub-modules

| Sub-module | Legal anchors to verify in walkthrough | System implication for 3.0 |
| --- | --- | --- |
| #4 Stamp duty & Registration fee | Karnataka Stamp Act Schedule + Ch. II; Registration Act s.78–80; Karnataka Registration Rules R.47, R.46, Ch. XXVI; e-Stamping Rules 2009; Franking Rules 2000 | Single fee engine: compute duty by article/sub-article/schedule → add registration/copying/scanning fees → validate against paid stamp (e-stamp/franking/challan) → expose immutable break-up to summary, endorsement, 10A, payment. |
| #5 Guideline value calculation | Stamp Act s.45-A, s.45-B; CVC Rules 2003; Prevention of Undervaluation Rules (market value statement); Schedule rate tables | Guideline value service: village/road/property-type/building-rate lookup; rural vs urban classification; market value vs declared consideration; undervaluation flag with % difference; versioned CVC publication date on calculation. |

## 3.3 Legal compliance checks (ask DSR / Law / CVC during session)

Is computed stamp duty always based on higher of consideration and guideline/market value per s.45-A framework?

When document is not duly stamped, does system enforce R.46 suspension before registration proceeds?

Are registration fees determined per R.192 with refund path for overcharge and withdraw per R.193?

Does 10A / challan always show duty break-up matching Stamp Act Schedule article?

How is CVC-published guideline value version pinned on each calculation for audit (date of publication / effective date)?

For partition (instrument of partition def. s.2(k)), is duty per share/schedule per Schedule article — not flat per document?

# 4. Discussion agenda — 28 August 2026

## 4.1 Suggested session flow (DSR track)

| Block | Time (indicative) | Focus |
| --- | --- | --- |
| A | 0–15 min | Prerequisites; confirm Sr.13 Day-1 scope; park Sr.14 CVC/GIS depth. |
| B | 15–50 min | As-is fee walkthrough: property → valuate → article selection → fee break-up → pay → SR view → endorsement/10A. |
| C | 50–85 min | Walk FEES-PP-01…12; reproduce Partition + Gift + Rural building rate examples live. |
| D | 85–115 min | Guideline value master: village/road/rate tables, CVC publication, rural/urban; map to Act/Rules §3. |
| E | 115–130 min | Close/park DQ-01…DQ-12; agree 29-Aug backlog (edge articles, undervaluation handoff, e-stamp integration detail). |

## 4.2 Decision questions (must close or park with owner)

| DQ# | Discussion point | Options / notes | Decision |
| --- | --- | --- | --- |
| DQ-01 | Single fee engine vs separate stamp-duty and registration-fee services? | Monolith module / microservices with shared break-up DTO |  |
| DQ-02 | Guideline value master ownership and publication cadence? | CVC publishes → Kaveri imports; who approves emergency rate change |  |
| DQ-03 | Rural vs urban / TMC/CMC rate selection rules? | Must fix FEES-PP-03; define hierarchy when boundaries overlap |  |
| DQ-04 | Multi-schedule instruments: per-schedule vs per-document duty? | Partition FEES-PP-04; define aggregation rules in BRD matrix |  |
| DQ-05 | Revaluation / send-back: recalc fees automatically or SR manual override? | Audit trail for override; citizen re-pay delta only |  |
| DQ-06 | Undervaluation (45A) threshold and workflow entry point? | Flag in fee engine vs separate DRO module (Sr.22) |  |
| DQ-07 | e-Stamp / franking / manual stamp: how does engine validate paid duty? | Integration with Sr.25; mismatch handling |  |
| DQ-08 | Registration fee components (copying, scanning, fine) — bundled or itemised? | Citizen summary line items; endorsement must match |  |
| DQ-09 | Versioning: store Schedule article version + CVC rate version on each calculation? | Required for audit and dispute resolution |  |
| DQ-10 | SR/DEO override privileges for fee correction — who, when, maker-checker? | Gift deed FEES-PP-05 type corrections |  |
| DQ-11 | Payment–summary reconciliation rules when amounts differ? | Block registration / auto-refund / manual settlement — FEES-PP-02 |  |
| DQ-12 | 10A / challan / endorsement fee display — single source of truth? | FEES-PP-06/09; no zero-fee silent pass |  |

# 5. Pain point → legal / process mapping

Use to classify defects as calculation rule gaps, master data gaps, or integration/display bugs.

| Pain point | Legal / process anchor | Proposed 3.0 discussion stance |
| --- | --- | --- |
| FEES-PP-01 Zero fee / cannot valuate | Schedule duty + R.47 proper stamp | Fail-fast with explicit rule-id; never disable Save with silent zero. |
| FEES-PP-02 Paid ≠ summary | R.192 fee determination; payment before presentation | One ledger; summary reads paid + computed delta. |
| FEES-PP-03 Rural vs urban rates | CVC guideline publication; property classification | Explicit jurisdiction flag on property; test matrix. |
| FEES-PP-04 Partition schedules | s.2(k) instrument of partition; Schedule article 39-b | Per-schedule duty rules in engine; unit tests per article. |
| FEES-PP-05 Gift duty wrong | Schedule gift article + concessions | Rule matrix by relationship/sub-article; SR override logged. |
| FEES-PP-06 Zero in summary/endorsement | R.45 endorsement; Ch. XVI Rules | Fee break-up object passed to all downstream docs. |
| FEES-PP-07 Consideration in EC | Market value for duty; EC display | Persist computed market value on registration record. |
| FEES-PP-08 Revaluation loop | s.45-A undervaluation; R.193 withdraw/refund | State: Revaluation requested → fee unlocked → re-pay. |
| FEES-PP-09 10A/challan errors | e-Stamp Rules; Franking Rules | Template per office type; validate before print. |
| FEES-PP-10 Pay after valuate blocked | s.80 fees on presentation | Payment only after successful non-zero valuation. |
| FEES-PP-11 45A pending | s.45-A; DRO undervaluation (Sr.22) | Flag + queue; do not complete registration until cleared. |
| FEES-PP-12 Payment status desync | Shared with Sr.12 status model | Re-run fee engine invalidates stale payment token. |

# 6. Expected outputs of 28 & 29 August (Sr.13 window)

Fee calculation rules matrix: instrument → article → sub-article → schedule rules → concessions (with Schedule citations).

Guideline value data model: masters, versioning, rural/urban, building rates, effective dates.

Agreed undervaluation flag threshold and handoff to DRO (Sr.22) vs in-engine resolution.

Decision log for DQ-01…DQ-12.

Prioritised defect list FEES-PP-01…12 tagged Bug / Rule gap / Master data / Integration.

BRD section outline: Fee Engine, Guideline Value Service, Payment reconciliation, Statutory artefacts (10A/endorsement).

Test case pack: Sale, Gift, Partition (multi-schedule), Rural building, Rectification deed, 45A pending.

Handoff note to Sr.14 (CVC/GIS) for publication workflow and spatial valuation.

# 7. References

Requirement Discussions/Schedule/Kaveri_Requirements_Updated_Schedule_v3_DocumentSubModules.xlsx — Sr.13; Planning Notes; Sub-modules #4, #5.

Requirement Discussions/ServiceDesk Issues/ServiceDeskIssuesList.xlsx — Categorized (Fees calculation issue) + OverallList.

Acts_Rules/Document/THE KARNATAKA STAMP ACT 1957.pdf

Acts_Rules/Document/Karnataka Stamp Act 1957 Schedule 2022.pdf

Acts_Rules/Document/Karnataka Stamps Rules 1958.pdf

Acts_Rules/Document/THE KARNATAKA STAMP- Payment of Stamp Duty by means of e-Stamping.pdf

Acts_Rules/Document/Karnataka Stamp (Franking Impression Of Stamps) Rules, 2000.docx

Acts_Rules/Document/Karnataka Stamp (Constitution of Central Valuation Committee…) Rules, 2003.docx

Acts_Rules/Document/INSTRUMENTS GOVERNED BY THE STAMP ACT 1899.docx

Acts_Rules/Document/the_registration_act,_1908.pdf (ss.78–80)

Acts_Rules/Document/The Karnataka Registration Rules 1965.pdf (R.47, R.46, Ch. XXVI)

Requirement Discussions/BR_Discussion_Prep_Pack_Document_Registration_Core_25Aug2026.docx — prior Sr.12 registration flow dependency.

# 8. Document control

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | 28-Aug-2026 | BA / KPMU prep | Initial Prep Pack for 28-Aug Stamp duty, Registration fee & Guideline value (Sr.13): schedule + ServiceDesk + Acts/Rules + agenda/DQs. |

— End of Prep Pack —  For discussion use on 28 August 2026; update Decision column live in session —