In Scope



| ID | Scope item | Description / boundary |
| --- | --- | --- |
| IS-01 | User Management | User Management and Role Based Access Management. Users are divided into 3 types - Citizen - Department – SRO - Other Department – Income Tax, Banking, Govt. Lawyer Authentication Mechanism: - Citizen – Registration using UserID, Email ID, Mobile Number and verification through e-KYC. User Login through generated OTP. - Department – Department Admin creates account using KGID Biometric / Face Authentication. - Other Department – Only Department Admin creates account for Department user using KGID. Biometrics and Face Authentication. |
| IS-02 | Marriage Registration | 4 Types of Marriage flows - Hindu Marriage - Special Marriage - Special Marriage other forms - Parsi Marriage Application has to support both Online and Offline Process. Online – via Kaveri Application Offline – In the SR Office, Registration created by SRO. |
| IS-03 | Document Registration | 2 types of registration flows – Paper and Paperless. Paper – ink-signed deed, physical presentation, scan & store after registration. Paperless – digital execution (e-Sign / DSC), biometric e-KYC and digital endorsements (Paperless registration-I FRS). Application has to support both Online and Offline Process. Online – via Kaveri Application / Portal. Offline – at SRO; data entry and registration by SRO / FDA / SDA / DEO. Citizen / pre-registration flow (FRS – Kaveri 2.0): Type of Document – Sale, Mortgage, Lease, DoT, Reconveyance, Partition, Release, Gift, Exchange, Settlement, Agreement, GPA, Will, and other articles. Property Search – Bhoomi, e-Swathu, e-Aasthi and aligned property databases; Property Schedule. Market Valuation and Fee Calculation (incl. GIS-based agri valuation per GIS FRS v2.1). Party Information; Document Summary; SRO Confirmation / pre-registration scrutiny. Payment (incl. e-Stamp / challan) and Appointment Scheduler. Anywhere registration with Round-robin SRO allocation for pre-registration scrutiny (SRO Round-robin FRS). Department registration flow: Department login & dashboard; Application allocation to DEO. Biometric capture (photo / thumb); Aadhaar biometric e-KYC where Aadhaar is POI. Digital / ink endorsements; Section 60 certificate; unique registration number. Scan, upload and digitally sign registered document; J-slip to Bhoomi for agricultural property. Outcomes – Register / Keep Pending / Withdraw / Refuse / Send back to DEO. Extended Document Registration capabilities (CSG FRS suite): Paperless registration – digital execution after scrutiny; merged deed + thumb register e-signed by parties and SR. Re-registration of refused documents on DR / Court order (Re-registration FRS). Kaveri-1 pending document release and continuation in Kaveri 2.0 (K1 pending document FRS). Registration of Wills after death of the testator (Book No. 3). Book-I filing – Part-I Other Memo, Part III(b), Rule 17(3) communications from other departments. Exceptional cases – delay condonation, private attendance, undervaluation / impound, PoA presentation, late appearance, etc. (as in master FRS). Court Order Entry, Liability, Cross Reference, Sec. 68(2) Correction, Filing Document modules supporting registration. Boundary: Encumbrance Certificate (IS-04), Certified Copy (IS-05) and Digital E-Stamp issue (IS-07) are separate In-Scope items. Firm filing at DRO is IS-06. |
| IS-04 | Encumberance Certificate | [What is included and where the boundary ends] |
| IS-05 | Certificate Copy | [What is included and where the boundary ends] |
| IS-06 | Firm Registration | Firm services (Firm registration FRS V1.7): New Firm Registration Amendment – firm name / principal place of business; other places of business; partner name / address; notice of election on attaining majority Reconstitution – incoming / outgoing partner Dissolution of Firm Protest Entry against Register of Firms entry Index Search of registered firms Certified Copy of Register of Firms entries / related forms Application has to support both Online and Offline Process. Online – via Kaveri Application / Portal. Offline – at District Registrar Office (DRO); registration / approval by District Registrar. Two-step linkage with Document Registration (IS-03): 1. Partnership / reconstitution / dissolution deed registered at SRO (document registration flow). 2. Firm filing at DRO under the Indian Partnership Act, 1932 (as described in Firm FRS). Core capabilities: Firm name and address uniqueness search; block duplicate / objectionable names (Emblems and Names Act list). Fee calculation; acknowledgement and fee receipt. Unique Firm Registration Number; update Register of Firms and its Index. Print Certificate of Registration / endorsements (e.g. Form C) as per application type. Scan and upload of application attachments (Form I, partnership deed copy, declaration, ID / address proof). A-Register accounting entry; MIS reports; DRO checklist for scrutiny. Integrations – DigiLocker / e-Sign; SAKALA; Aadhaar dependency; Kaveri-1 to Kaveri-2 firm data migration. Boundary: Firm module at DRO. Deed registration itself is under IS-03 Document Registration. Society Registration is out of this item. Limitation (per Firm FRS): Form C of Kaveri-1 firms shown as-is; full Form I–VI / Form A for Kaveri-1 firms not available. |
| IS-07 | Digital E-Stamp |  |
| IS-08 | External Integrations | Kaveri 3.0 Application should able to connect the following external systems to send and receive data. - EKYC – Aadhar Verification - Khazane – Payment systems - DigiLocker - SMS - EMail - Kutumba - Civil Registration System - Labour Department - Sakala - e-Sign - CDAC - Eswathu - Eaasthi - Passport - Pan - Bhoomi - KSRAC - FRUITS - Mogini - ESCOM? - Income Tax? - NGDRS? P.S : All external systems are already in place. |
| IS-09 | Reporting/Dashboard |  |
| IS-10 | Observability and Monitoring |  |
| IS-11 | Security |  |
| IS-12 | Environment |  |
| IS-13 | Database and Migration Approach |  |
| IS-14 | Testing |  |
| IS-15 | AI |  |
| IS-16 |  |  |

8.1 Key Stakeholders



| Stakeholder / Group | Role | Interest / impact | Engagement method | Decision authority |
| --- | --- | --- | --- | --- |
| IGR & Commissioner of Stamps / Steering Committee | Programme sponsor; head of Department of Stamps and Registration (DSR) | Programme outcomes, statutory compliance, phase Go-Live readiness and residual risk | Fortnightly Steering; Go-Live (G-GL) checklist; escalations | Scope change / swap-in; phase Go-Live approval; residual risk acceptance |
| AIGR (Computers) & Requirements Committee | Domain and requirements authority for Kaveri 3.0 | Correctness and completeness of BR across Marriage, UM, Document, EC/CC, Firm, e-Stamp, Audit | BR workshops per schedule v3; daily requirement discussions with Kaveri IT Cell | BRD / domain sign-off; promote or defer scope items |
| KPMU / Application Admin | Programme Management Unit; system super-admin / IGR nominee | Delivery governance; designated creator roles; sanctioned posts and system-wide configuration | Steering nominee; admin / configuration workshops; UAT sign-off support | Designate creator roles; sanctioned-posts master; KPMU programme decisions |
| Product Owner (Kaveri IT Cell) | Product ownership for Kaveri 3.0 | Roadmap, backlog, sprint goals and stakeholder alignment within approved scope | Sprint review / retro; backlog refinement; Steering pack | Prioritisation and MVP boundary inside Steering-approved scope |
| Project Manager (Kaveri IT Cell) | Programme / project delivery management | Plan, milestones, risks, vendor/SLA and O&M reporting across 11-month window | Daily stand-ups; risk reviews; Steering reporting | Schedule and mitigation within Steering bounds; release train coordination |
| Domain Expert (Stamps & Registration) | Department SME (≥20 yrs) for Acts, Rules, forms and fees | Legal fidelity of forms, fees, registers and process rules in software | BR workshops; design / UAT reviews | Domain acceptance of rules and forms implemented in Kaveri 3.0 |
| Citizens / Applicants | Public end users of Kaveri portal services | Self-service for Marriage, Document Registration, EC, CC, Firm, Digital e-Stamp and related services | Portal help / KB; sampled UAT; post go-live feedback | None (service consumers) |
| DSR Officers (SR / DEO / FDA / SDA / DRO / DIGR / AIGR / HQA) | Departmental operational users across SRO / DRO / IGRO | Scrutiny, registration, DEO upload, firm/DRO workflows, MIS, audit and appeals | UAT; training before each phase Go-Live; hypercare support | Operational decisions within statutory powers (admit / refuse / pending / etc.) |
| Other Department users | Officers / staff of government departments other than DSR with assigned Kaveri access | Controlled access to assigned modules (e.g. Income Tax, Banking, Govt. Lawyer, Revenue) | Admin-provisioned accounts; targeted UAT where modules are shared | None beyond assigned module actions |
| External integration owners | Partner systems: e-KYC/UIDAI, Khajane, DigiLocker, eSign/DSC, Sakala, SMS/Email, Bhoomi / e-Swathu / e-Aasthi / ULMS, Kutumba, CRS, Labour, CDAC, Passport, etc. | Reliable authN, payment, notification, mutation and statutory-service data exchange | Integration war-rooms; sandbox SIT; change windows | Interface SLAs and change windows (jointly with DSR / SDC) |
| Kaveri IT Cell delivery & ops | Architect, Tech Leads, BA, Full Stack, Integration, UI/UX, DBA, Migration, QA/Test, Perf/Security, DevOps, Security, BI, Content, Transition, L2 | Design, build, migrate, test, deploy, observe and hypercare Kaveri 3.0 | Architecture sync; SIT/UAT; release trains; L2 hypercare | Technical design within AD/NFR; release-readiness recommendation to Steering |
| SDC / Infrastructure operations | State Data Centre hosting, network (incl. KSWAN for department UI) and WAF | Environments (Staging/Prod), capacity, connectivity and infra change windows | Ops coordination; deployment and rollback windows | Infra capacity, network and change-window approval |