In Scope



| ID | Scope item | Description / boundary |
| --- | --- | --- |
| IS-01 | User Management | Citizen (Public): Instant self-registration, with no approval. The citizen chooses a preferred Username, unique across the User Master. Email OTP and mobile OTP are both verified before the account is created. Aadhaar e-KYC must succeed before creation. Login: Username + Captcha + OTP sent only to the registered mobile. Lost-mobile reset before login: Aadhaar e-KYC, plus a single-use PIN to the registered email, then OTP on the new mobile. DSR Officers: Created only by an authorised administrator. Username is the KGID. Login: KGID + Captcha + Face authentication or Biometrics (no OTP). If more than one sanctioned post is active, the officer selects the post for that session. Additional charge of a wholly unoccupied subordinate post in the same session, without logout. After login, the officer may change the registered mobile (OTP on the new number). There is no pre-login self-service reset. Lifecycle: sanctioned-post assignment; Transfer Out / Relieving and Transfer In (only when the target post has vacant capacity, and only within office span and the immediate-parent post); midnight occupancy-refresh job; Temporary Absence (Leave / OOD / Other) and Temporary Charge. Absence does not free the post, and login is blocked while an absence is in effect. Other Department users: Created only by an authorised administrator. Username is Department Code plus Employee ID or KGID. Exactly one role; an optional end date deactivates the user. Login: Username + Captcha + OTP to the registered mobile (no biometrics). A lost mobile number is changed by an administrator, with a reason and an audit entry. There is no pre-login self-service reset. Administrators may create, edit, search, suspend and deactivate users. Deactivation requires a reason and is audited. SMS / email on create, suspend and deactivate. Reporting: user status; login audit; role and permission assignments; sanctioned-post occupancy; role-to-module mapping; contact-change and recovery; additional charge; temporary absence and temporary charge; occupancy refresh; transfer history; officer posting and service history. |
| IS-02 | Marriage Registration | Hindu Marriage — Online and Offline: Form I (memorandum), Form IA (application) and Form II-A (certificate). Form II is not used. Online: e-KYC / Face Authentication, office selection, eSign, one SR verification, payment after SR approval, SR digital signature and certificate. No printout, appointment or DEO. Offline: if Aadhaar is available, e-KYC / Face Authentication; otherwise manual entry. SR verification before payment; payment and appointment; print Form I, Form IA and Form II-A; DEO scan and upload; second SR verification; SR digital signature and certificate. Special Marriage — Intended Marriage and Other Forms share one notice workflow, then in-person registration: Path: if the marriage has not already taken place, Intended Marriage notice; if it has, Other Forms notice, capturing date, place and rites. Notice — Online and Offline. Parties are captured with e-KYC / Face Authentication (offline may be manual when Aadhaar is not available). Residence of at least 30 days before the notice application (Sec. 15 / 16). SR verification, first payment, statutory notice, publication on the portal or the notice board, and a 30-day countdown. Registration is in person at the Sub-Registrar office only. Intended Marriage: at least 30 days and not more than 90 days from publication. Other Forms: at least 30 days. Objection and enquiry, second payment, solemnization (Fourth Schedule) or Chapter III registration (Fifth Schedule), witness capture, SR digital signature and certificate. Parsi Marriage — Online and Offline: Registers a marriage already solemnized by a Parsi priest (Ashirvad). The priest-certified Schedule II certificate is uploaded and verified by the SR. Online and offline follow the same channel pattern as Hindu Marriage. Null and Void endorsement: SRO back-office only, on a certified court order declaring a registered marriage void or voidable (Hindu Marriage Act Sec. 11–12). Not a citizen self-service flow. Shared capabilities: Citizen portal and SRO desk: apply, pay, scrutiny, approve or reject with reason, register, and issue the certificate. Applications start from an authenticated citizen session (IS-01). Bilingual UI (English and Kannada), usable on mobile; save and resume; address per the e-Governance standard; the citizen chooses the certificate language and previews it before confirm. Fee with receipt; SMS and email through the application lifecycle; MIS and audit; role-based access. Sakala GSC number and service-lifecycle sync. Offline scans and the court-order upload use the shared Scanning Module. Integrations: payment / treasury, Aadhaar e-KYC and Face Authentication, eSign, DSC, DigiLocker, SMS, email, appointment slots, Kutumba, Civil Registration System, Labour Department, Sakala, e-Janma and Marks Card for age proof. |
| IS-03 | Document Registration | 2 types of flows – Paper and Paperless. Paper – ink-signed deed, physical presentation, scan & store. Paperless – digital execution (e-Sign / DSC), biometric e-KYC, digital endorsements & Sec. 60. Citizen pre-registration flow: Type of Document (Sale, Mortgage, Lease,Partition, Gift, GPA, Will, etc.); Property Search (Bhoomi, e-Swathu, e-Aasthi, ULMS, etc); Property Schedule; Market Valuation & Fee Calculation ; Party Information; Document Summary; SRO Confirmation; Payment; Appointment; Anywhere registration within sub-district Department flow: allocation to DEO; biometrics; Aadhaar Authentication. Register / Keep Pending / Withdraw / Refuse / Send back; Index I–II; J-slip to Bhoomi; scan & digital sign. Other Requirements : Re-registration on DR/Court order; K1/2 pending release; Will after death (Book 3); Book-I filings; exceptional cases (delay condonation, private attendance, undervaluation/impound, PoA, etc.); Court Stay Order search & display, Liability, Cross Reference, Sec. 68(2) Correction, Filing Document supporting modules. |
| IS-04 | Market Valuation | Guideline / market value determination for stamp duty and registration fee. Agricultural properties – GIS-based automated valuation via Bhoomi / KSRSAC attribute fetch; Non-agricultural – extract from the masters Citizen / SR ability to estimate Guidance Value, Stamp Duty and Registration Fee; Form-1 / schedule based valuation at SRO. Article-based fee calculation integrated with Document Registration and Digital e-Stamp. |
| IS-05 | Encumbrance Certificate | EC shows registered transactions over a property (Form 22 application; Form 15 / nil Form 16). Search – property parameters (district / taluk / hobli / village / survey / property no. / extent / boundaries); Kaveri-1/2 EC retrieval via Kaveri-1/2 integration. Online application → payment → digitally signed EC (SDA / FDA / SR digital sign chain (digital signatures at multiple stages)). Offline / department path at SRO; Index-II based generation. Transaction EC printed as part of Document Registration completion (Form 15). |
| IS-06 | Certified Copy | Digitally signed copy of registered scanned document (Book-1 and related book types; Marriage / Marriage Notice as applicable, Firms). Search by Document details – Document Type, District, SRO, Book Type (Book-1 parts, Rule 17(2)/(3), etc.), Document Number, Year. Online application → stamp duty payment (Sec. 10A / Appendix BA) → SDA / FDA / SR digital sign → citizen download. Suo Moto CC (Book-3 / Book-4): citizen presents original at SRO; department CC search without citizen self-service for classified books; SDA prepare & sign → FDA verify → SR approve & sign → print & deliver; payment mode same as Suo Moto EC. Boundary: EC is IS-05. Firm Form-C / register extracts also available under Firm module (IS-07). |
| IS-07 | Firm Registration | Services: New Firm Registration Amendment – firm name / principal place; other places of business; partner name / address; notice of election on attaining majority Reconstitution – incoming / outgoing partner Dissolution of Firm Protest/Dispute Entry; Index Search; Certified Copy of Register of Firms entries Online and Offline at DRO; approval by District Registrar. Two-step: partnership / reconstitution / dissolution deed at SRO then firm filing at DRO (Indian Partnership Act, 1932). Name uniqueness / objectionable names (Emblems and Names Act); fee, Form C, Register of Firms & Index; DigiLocker e-Sign; SAKALA; Aadhaar dependency; K1/2→K3 firm migration. |
| IS-08 | Digital E-Stamp | Digital e-Stamp for optionally registrable articles (stamp duty payable; registration under Registration Act not compulsory). Citizen applies on Kaveri 3.0; stamp duty calculated from article / property / location; pay via UPI / net banking / cards; Instant unique e-Stamp certificate; download digitally signed e-Stamp from dashboard. |
| IS-10 | Audit | Internal Audit – DR / IGR / Regional Committee / HQA / Deputy Commissioner inspections. External Audit – Auditor General / AG office annual inspection; Local Audit Report; Audit Para query & response. AG / auditor login creation by office head (SR / DR / ); AG email + ID card; period-based fetch of registered documents; Request to view document details → office head approval → digitally accessible audit trail instead of manual consolidation. |
| IS-11 | External Integrations | Kaveri 3.0 shall connect to send/receive data with (as deployed / available): e-KYC – Aadhaar ekyc e-Sign – esigning using Aadhaar Bhoomi & Mojini – agri property pull; mutation push. eSwathu / RDPR – rural non-agri pull; mutation / eKhata push. eAasthi & BBMP – urban property pull; mutation / eKhata push. ULMS – non-eAasthi urban properties. FRUITS / eSaala – agri mortgage / release filing; 1-day EC push. Kaveri 1 – EC/CC and pending/completed registration data. Khajane – Payment Gateway. eKYC & eSign (Aadhaar / DigiLocker / CDAC as applicable). Sakala – service timelines; Scality – document store; SMS; Email. KGIS – map layer; NGDRS – user details push on need basis. UPOR / PAN / NESL / other FRS-noted integrations as approved. P.S.: External systems are owned by respective agencies; Kaveri integrates via APIs / scheduled jobs. |
| IS-12 | Reporting / Dashboard | Citizen – application status tracking, download certificates / e-Stamp / EC / CC. Department dashboards – SR / DR / IGR worklists (scrutiny, registration, EC/CC approval, firm, audit requests). MIS – registrations by article / book / office; revenue by mode/channel; pending / refused / withdrawn / undervaluation; Marriage / Firm statistics; SLA / Sakala oriented views; bilingual labels where required. Scheduled / batch jobs for reconciliation and reporting (Architecture). Boundary: Operational observability metrics are under IS-16; Audit Para workflows under IS-10. |
| IS-13 | Security | Reverse proxy – SSL offloading, rate limiting, bot blocking, load balancing. API Gateway – authN/Z on every request, IP/route rate limits, Redis session, request signature validation (WIP→Prod). RBAC via User Management (IS-01); department interface only on KSWAN. Aadhaar e-KYC / e-Sign; consent refusal / service-down / mismatch handling per Aadhaar note. Digital signatures on registered documents, EC, CC, e-Stamp, firm certificates. Reduced attack surface by not exposing internal microservices directly (API Gateway pattern – SDD). Boundary: Infrastructure WAF/SDC controls owned by SDC; application implements gateway and service-level controls. |
| IS-14 | Environment & Deployment | Stack: Angular SPA (citizen & department UI); .NET Core / Python / Go services; PostgreSQL; Redis cache. Environments: Development (Azure) → Staging (SDC) → Production (SDC). Deployment units – services, web app, DB migrations; automated Dev pipelines; Staging via scripts/Jenkins/Portainer; Prod via scripts (promote Portainer/Docker Swarm). Post-deploy checks – service up, DB connectivity, downstream dependencies (gateway/cache). Rollback – retain stable artifacts; DB rollback scripts mandatory; low downtime tolerance for user-facing workflows. Boundary: SDC hosting and WAF HTTP/2 issues resolved with SDC/WAF vendor (Architecture known item). |
| IS-15 | Database and Migration | Shared PostgreSQL across services with logical domain grouping (document, marriage, e-Stamp, firm, etc.); read replicas for offload. Schemas / DBs for registration, migration, MIS, CDC, analytics, backup, marriage, firm, e-stamp, K1 as per Design ERDs. Kaveri-1 compatibility – pending documents, EC/CC, firm Form C limitations; migration and CDC paths via kaverimig / kavericdc. Schema evolution with impact analysis; data ownership ideally per service (Architecture focus / known shared-DB limitation). Boundary: Physical SDC DB infrastructure owned by ops; application owns schema migrations and data contracts. |
| IS-16 | Observability, Monitoring & Testing | Observability present across services and environments; monitor latency-sensitive workflows and peak concurrency (~4.5–5k concurrent). Transaction scale awareness (Doc Reg / EC / CC volumes per Architecture). Testing in scope: functional / regression coverage aligned to CSG test cases – User Registration, Document Registration, Document Info & Property Search, SRO Confirmation, Paperless, Firm (New/Amendment/Reconstitution), Marriage Online/Offline, and related module suites; UAT / Prod release notes process under QA Files/Release_Notes. Boundary: Infrastructure monitoring tools at SDC may be shared; application instrumentation and QA evidence are in scope. |
| IS-17 | AI | AI capabilities for Kaveri 3.0 are not defined in the current CSG FRS / Design document set. Any AI features (assistive drafting, classification, anomaly detection, etc.) require a separate approved CSG requirement note / FRS before inclusion in delivery scope. Boundary: Out of baseline until CSG publishes AI requirements. Existing C-DAC name-matching and rule-based valuations are not classified as AI modules. |

8.1 Key Stakeholders



| Stakeholder / Group | Role | Interest / impact | Engagement method | Decision authority |
| --- | --- | --- | --- | --- |
| IGR & Commissioner of Stamps / Steering Committee | head of Department of Stamps and Registration (DSR) | statutory compliance, phase Go-Live readiness | checklist; escalations | Scope change / phase Go-Live approval; residual risk acceptance |
| AIGR (Computers) & Requirements Committee | Domain and requirements authority for Kaveri 3.0 | Correctness and completeness of Business Requirements | Business Requirement workshops, daily requirement discussions with Kaveri IT Cell | BRD / domain sign-off; promote or defer scope items |
| KPMU / Application Admin | Programme Management Unit; system super-admin / IGR nominee | Delivery governance; designated creator roles; sanctioned posts and system-wide configuration | Steering nominee; admin / configuration workshops; UAT sign-off support | Designate creator roles; sanctioned-posts master; KPMU programme decisions |
| Product Owner (Kaveri IT Cell) | Product ownership for Kaveri 3.0 | Roadmap, backlog, and stakeholder alignment within approved scope | review; backlog refinement; | Prioritisation |
| Project Manager (Kaveri IT Cell) | Programme / project delivery management | Plan, milestones, risks, SLA Maintenance reporting | Daily stand-ups; risk reviews; reporting | Schedule and mitigation; release training, coordination |
| Domain Expert (Stamps & Registration) | Department Subject Manager Expert for Acts, Rules, forms and fees | Legal fidelity of forms, fees, registers and process rules in software | Business Requirements workshops; design / UAT reviews | Domain acceptance of rules and forms implemented in Kaveri 3.0 |
| Citizens / Applicants | Public end users of Kaveri portal services | Self-service for Marriage, Document Registration, EC, CC, Firm, Digital e-Stamp and related services | Portal help; post go-live feedback | None |
| DSR Officers (SR / DEO / FDA / SDA / DRO / DIGR / AIGR / HQA) | Departmental operational users across SRO / DRO / IGRO | Scrutiny, registration, DEO upload, firm/DRO workflows, MIS, audit and appeals | UAT; training before each phase Go-Live; hypercare support | Operational decisions within statutory powers (admit / refuse / pending / etc.) |
| Other Department users | Officers / staff of government departments other than DSR with assigned Kaveri access | Controlled access to assigned modules (e.g. Income Tax, Banking, Govt. Lawyer, Revenue) | Admin-provisioned accounts; targeted UAT where modules are shared | None |
| External integration owners | Partner systems: e-KYC/UIDAI, Khajane, DigiLocker, eSign/DSC, Sakala, SMS/Email, Bhoomi / e-Swathu / e-Aasthi / ULMS, Kutumba, CRS, Labour, CDAC, Passport, etc. | Reliable authN, payment, notification, mutation and statutory-service data exchange | Integration war-rooms; sandbox SIT; change windows | Interface SLAs and change windows (jointly with DSR / SDC) |
| Kaveri IT Cell delivery & ops | Architect, Tech Leads, BA, Full Stack, Integration, UI/UX, DBA, Migration, QA/Test, Perf/Security, DevOps, Security, BI, Content, Transition, L2 | Design, build, migrate, test, deploy, observe and hypercare Kaveri 3.0 | Architecture sync; release training; L2 hypercare | Technical design within NFR; release-readiness recommendation to committee |
| SDC / Infrastructure operations | State Data Centre hosting, network (incl. KSWAN for department UI) and WAF | Environments (Pre-Prod/Prod), capacity, connectivity and infra change windows | Ops coordination; deployment and rollback windows | Infra capacity, network and change-window approval |