Kaveri 3.0 — IT Project Scope

Department of Stamps and Registration (DSR), Government of Karnataka

Document version 2.1  ·  In Scope (with Actors) & Key Stakeholders

1. In Scope

| ID | Scope item | Description / boundary | Actors |
| --- | --- | --- | --- |
| IS-03 | Document Registration | 2 types of flows – Paper and Paperless. Paper – ink-signed deed, physical presentation, scan & store. Paperless – digital execution (e-Sign / DSC), biometric e-KYC, digital endorsements. Citizen pre-registration flow: Type of Document (Sale, Mortgage, Lease,Partition, Gift, GPA, Will, etc.); Property Search (Bhoomi, e-Swathu, e-Aasthi, ULMS, etc); Property Schedule; Market Valuation & Fee Calculation ; Party Information; Document Summary; SRO Confirmation; Payment; Appointment; Anywhere registration within sub-district Department flow: allocation to DEO; biometrics; Aadhaar Authentication. Register / Keep Pending / Withdraw / Refuse / Send back; Index I–II; J-slip to Bhoomi; scan & digital sign. Other Requirements : Re-registration on DR/Court order; K1/2 pending release; Will after death (Book 3); Book-I filings; exceptional cases (delay condonation, private attendance, undervaluation/impound, PoA, etc.); Court Stay Order search & display, Liability, Cross Reference, Sec. 68(2) Correction, Filing Document supporting modules. | • Citizen / Applicant (parties, witnesses, PoA holder) • DEO • FDA / SDA • Sub-Registrar (SR / SRO) • District Registrar (DRO) — undervaluation, re-registration, adjudication • IGRO — appeal (where applicable) |
| IS-04 | Market Valuation | Guideline / market value determination for stamp duty and registration fee. Agricultural properties – GIS-based automated valuation via Bhoomi / KSRSAC attribute fetch; Non-agricultural – extract from the masters Citizen / SR ability to estimate Guidance Value, Stamp Duty and Registration Fee; Form-1 / schedule based valuation at SRO. Article-based fee calculation integrated with Document Registration and Digital e-Stamp. | • Citizen / Applicant (estimate Guidance Value, SD, RF) • Sub-Registrar (SR) — Form-1 / schedule valuation at SRO • CVC / DIGR CVC (where CVC / GIS valuation workflows apply) |
| IS-05 | Encumbrance Certificate | EC shows registered transactions over a property (Form 22 application; Form 15 / nil Form 16). Search – property parameters (district / taluk / hobli / village / survey / property no. / extent / boundaries); Kaveri-1/2 EC retrieval via Kaveri-1/2 integration. Online application → payment → digitally signed EC (SDA / FDA / SR digital sign chain (digital signatures at multiple stages)). Offline / department path at SRO; Index-II based generation. Transaction EC printed as part of Document Registration completion (Form 15). | • Citizen / Applicant • SDA — prepare & sign • FDA — verify • Sub-Registrar (SR) — digital sign chain • DEO (offline / department path at SRO, where used) |
| IS-06 | Certified Copy | Digitally signed copy of registered scanned document (Book-1 and related book types; Marriage / Marriage Notice as applicable, Firms). Search by Document details – Document Type, District, SRO, Book Type (Book-1 parts, Rule 17(2)/(3), etc.), Document Number, Year. Online application → stamp duty payment (Sec. 10A / Appendix BA) → SDA / FDA / SR digital sign → citizen download. Suo Moto CC (Book-3 / Book-4): citizen presents original at SRO; department CC search without citizen self-service for classified books; SDA prepare & sign → FDA verify → SR approve & sign → print & deliver; payment mode same as Suo Moto EC. Boundary: EC is IS-05. Firm Form-C / register extracts also available under Firm module (IS-07). | • Citizen / Applicant • SDA — prepare & sign • FDA — verify • Sub-Registrar (SR) — approve & sign / digital sign • DEO (Suo Moto / counter path, where used) |
| IS-07 | Firm Registration | Services: New Firm Registration Amendment – firm name / principal place; other places of business; partner name / address; notice of election on attaining majority Reconstitution – incoming / outgoing partner Dissolution of Firm Protest/Dispute Entry; Index Search; Certified Copy of Register of Firms entries Online and Offline at DRO; approval by District Registrar. Two-step: partnership / reconstitution / dissolution deed at SRO then firm filing at DRO (Indian Partnership Act, 1932). Name uniqueness / objectionable names (Emblems and Names Act); fee, Form C, Register of Firms & Index; DigiLocker e-Sign; SAKALA; Aadhaar dependency; K1/2→K3 firm migration. | • Citizen / Applicant / Partners • Sub-Registrar (SRO) — partnership / reconstitution / dissolution deed • District Registrar (DRO) — firm filing approval • FDA / SDA (DRO office support, where used) |
| IS-08 | Digital E-Stamp | Digital e-Stamp for optionally registrable articles (stamp duty payable; registration under Registration Act not compulsory). Citizen applies on Kaveri 3.0; stamp duty calculated from article / property / location; pay via UPI / net banking / cards; Instant unique Digital e-Stamp certificate; download digitally signed e-Stamp from dashboard. | • Citizen / Applicant |
| IS-10 | Audit | Internal Audit – DR / IGR / Regional Committee / HQA / Deputy Commissioner inspections. External Audit – Auditor General / AG office annual inspection; Local Audit Report; Audit Para query & response. AG / auditor login creation by office head (SR / DR / ); AG email + ID card; period-based fetch of registered documents; Request to view document details → office head approval → digitally accessible audit trail instead of manual consolidation. | • Office head (SR / DR) — AG login creation & document-view approval • DR / IGR / Regional Committee / HQA / Deputy Commissioner — internal audit • Auditor General / AG auditor — external audit |
| IS-11 | External Integrations | Kaveri 3.0 shall connect to send/receive data with the following external systems (as deployed / available): EKYC – Aadhar Verification — Real-time Aadhaar e-KYC / Face Authentication for citizen and party identity verification during registration, marriage and related flows. Khazane – Payment systems — Government payment gateway for collection and reconciliation of stamp duty, registration fees and other statutory payments. DigiLocker — Fetch / push of citizen documents and issued certificates (where enabled) via DigiLocker APIs. SMS — Transactional SMS for OTP, application status, appointment and certificate / receipt notifications. EMail — Transactional email for OTP (where used), receipts, certificates and status notifications. Kutumba — marriage registration data. Civil Registration System —civil-registration data exchange for marriage and linked workflows. Labour Department — marriage registration data to avail benefits. Sakala — Karnataka Guarantee of Services to Citizen: GSC issuance, service timelines and statutory status sync. e-Sign — Aadhaar-based electronic signature for citizens on applications, deeds, certificates, EC/CC and related artefacts. Eswathu — Rural non-agricultural property records: property pull and mutation / eKhata push after registration. Eaasthi — Urban property records: property pull and mutation / eKhata push after registration. Passport — Passport number / details validation for party identity where Passport is selected as proof of identity. PAN — Real-time PAN authentication for parties (including mandatory checks when market / consideration value thresholds apply; Form 60/61 where PAN is unavailable). Bhoomi — Agricultural land records: property schedule pull and mutation intimation / push after registration. KSRSAC — Karnataka State Remote Sensing Applications Centre: GIS / map layers for valuation and spatial property support. FRUITS — Agricultural mortgage / release filing integration and related EC / notification exchange with FRUITS. Mogini — Survey / agri property data exchange alongside Bhoomi for property identification and mutation support. Income Tax — Inter-department access and data exchange for Income Tax Department use cases on Kaveri (Other Department users / approved APIs). P.S.: External systems are owned by respective agencies; Kaveri integrates via SOAP/REST APIs / scheduled jobs. | • Citizen / Applicant (consuming integrated services) • DSR Officers (SR / DEO / FDA / SDA / DRO / IGR as per module) • Other Department users (e.g. Income Tax) • External system owners |
| IS-12 | Reporting / Dashboard | Citizen – application status tracking, download certificates / e-Stamp / EC / CC. Department dashboards – SR / DR / IGR worklists (scrutiny, registration, EC/CC approval, firm, audit requests). MIS – registrations by article / book / office; revenue by mode/channel; pending / refused / withdrawn / undervaluation; Marriage / Firm statistics; SLA / Sakala oriented views; bilingual labels where required. Scheduled / batch jobs for reconciliation and reporting (Architecture). The Kaveri 3.0 solution shall provide a centralized Business Intelligence, MIS and analytical reporting capability using Microsoft Power BI for public transparency, departmental performance analysis, statutory reporting, executive decision support and administrative monitoring. | • Citizen / Applicant — status & downloads • SR / DR / IGR — worklists & MIS • AIGR / Admin — executive / statutory dashboards • BI / Analytics (Kaveri IT Cell) — Power BI packs |
| IS-13 | Security | HTTPS enforced for all citizen and department web / API traffic (TLS end-to-end to the edge). SSL / TLS certificates managed for public and internal endpoints; reverse proxy performs SSL offloading where deployed. Reverse proxy – SSL offloading, rate limiting, bot blocking, load balancing. API Gateway – authN/Z on every request, IP/route rate limits, Redis session, Quality & Security Gates – Unit Testing, SonarQube Quality Gates, SAST, Dependency Scanning, Container Image Scanning (Trivy), DAST/Security Validation for higher environments. RBAC via User Management; department interface only on KSWAN. Digital signatures (e-Sign/DSC) on registered documents, EC, CC, e-Stamp, firm certificates. Reduced attack surface by not exposing internal microservices directly (API Gateway pattern). | • Application Admin / KPMU — RBAC & access policy • Security Specialist (Kaveri IT Cell) • DevOps & Release Manager • SDC / Infrastructure operations |
| IS-14 | Environment & Deployment | Stack: Angular SPA (Citizen Portal & Department Portal); .NET Core/.NET 8 APIs; Python Services (where applicable); PostgreSQL; Redis Cache; Keycloak (SSO & Identity Management). DevOps & Platform: GitLab Enterprise, GitLab Runner, GitLab Container Registry, Docker, Docker Compose, SonarQube, Gitlab contianer scanning/Trivy (Container Security Scanning), OWASP ZAP/DAST (future phase). Environments: Development (On-Prem) → DEV (On-Prem) → QA (On-Prem) → UAT/Pre-Prod (Onprime/SDC) → Production (SDC). Deployment units – Angular UI applications, API services, background services/jobs, Docker images, database migrations, Keycloak configurations, environment-specific configuration files and infrastructure deployment artifacts. Deployment approach – Automated CI/CD through GitLab Enterprise; Build → Test → SonarQube → Container Build → Container Registry → Environment Deployment. DEV deployments automated through GitLab pipelines and Docker Compose; QA/UAT deployments through controlled release pipelines; Production deployments through approved release process and deployment scripts. Post-deploy checks – Application health endpoints, service availability, database connectivity, migration validation, Redis connectivity, Keycloak authentication validation, downstream service dependencies, container health status and infrastructure monitoring checks. Rollback – Retain stable container images and deployment artifacts; version-controlled deployment configurations; mandatory database rollback scripts for schema changes; Keycloak configuration backups; rapid rollback to previously approved application release. Availability & Downtime – Low downtime tolerance for citizen-facing and department-facing services; deployment process to support quick rollback and minimal service interruption; production releases to follow controlled deployment and recovery procedures | • DevOps & Release Manager • Kaveri IT Cell delivery team • SDC / Infrastructure operations |
| IS-15 | Database and Migration | PostgreSQL across services with logical domain grouping (document, marriage, Digital e-Stamp, firm, etc.); read replicas for offload the transactions. Schemas / DBs for registration, migration, MIS, analytics, backup, marriage, firm, Digital e-stamp Kaveri-1 compatibility – pending documents, EC/CC, firms, marriages | • Database Administrator • Data Migration Specialist • Domain Expert (cutover / reconciliation sign-off) • Product Owner / Steering (freeze & Go-Live cutover) |
| IS-16 | Observability, Monitoring & Testing | Observability present across services and environments; monitor latency-sensitive workflows and peak concurrency. Transaction scale awareness (Doc Reg / EC / CC volumes per Architecture). UAT / Prod release notes process under QA Files/Release_Notes. | • QA / Test Engineers • Performance & Security Test Lead • DevOps (observability stack) • L2 Support (hypercare monitoring) |
| IS-17 | AI | AI capabilities for Kaveri 3.0 are not defined in the Any AI features (assistive drafting, classification, anomaly detection, etc.) | • Not applicable — AI scope not defined; actors TBD when requirements are approved |

2. Key Stakeholders

| Stakeholder / Group | Role | Interest / impact | Engagement method | Decision authority |
| --- | --- | --- | --- | --- |
| IGR & Commissioner of Stamps / Steering Committee | head of Department of Stamps and Registration (DSR) | statutory compliance, phase Go-Live readiness | checklist; escalations | Scope change / phase Go-Live approval; residual risk acceptance |
| AIGR (Computers) & Requirements Committee | Domain and requirements authority for Kaveri 3.0 | Correctness and completeness of Business Requirements | Business Requirement workshops, daily requirement discussions with Kaveri IT Cell | BRD / domain sign-off; promote or defer scope items |
| KPMU / Application Admin | Programme Management Unit; system super-admin / IGR nominee | Delivery governance; designated creator roles; sanctioned posts and system-wide configuration | Steering nominee; admin / configuration workshops; UAT sign-off support | Designate creator roles; sanctioned-posts master; KPMU programme decisions |
| Product Owner (Kaveri IT Cell) | Product ownership for Kaveri 3.0 | Roadmap, backlog, and stakeholder alignment within approved scope | review; backlog refinement; | Prioritisation |
| Project Manager (Kaveri IT Cell) | Programme / project delivery management | Plan, milestones, risks, SLA Maintenance reporting | Daily stand-ups; risk reviews; reporting | Schedule and mitigation; release training, coordination |
| Domain Expert (Stamps & Registration) | Department Subject Manager Expert for Acts, Rules, forms and fees | Legal fidelity of forms, fees, registers and process rules in software | Business Requirements workshops; design / UAT reviews | Domain acceptance of rules and forms implemented in Kaveri 3.0 |
| Citizens / Applicants | Public end users of Kaveri portal services | Self-service for Marriage, Document Registration, EC, CC, Firm, Digital e-Stamp and related services | Portal help; post go-live feedback | None |
| DSR Officers (SR / DEO / FDA / SDA / DRO / DIGR / AIGR / HQA) | Departmental operational users across SRO / DRO / IGRO | Scrutiny, registration, DEO upload, firm/DRO workflows, MIS, audit and appeals | UAT; training before each phase Go-Live; hypercare support | Operational decisions within statutory powers (admit / refuse / pending / etc.) |
| Other Department users | Officers / staff of government departments other than DSR with assigned Kaveri access | Controlled access to assigned modules (e.g. Income Tax, Banking, Govt. Lawyer, Revenue) | Admin-provisioned accounts; targeted UAT where modules are shared | None |
| EKYC – Aadhar Verification | Aadhaar e-KYC / identity verification partner | Citizen and party identity verification for registration and related services | Sandbox SIT; integration war-room; change windows | Interface SLAs and authN change windows (jointly with DSR) |
| Khazane – Payment systems | Government payment gateway / treasury payment systems | Fee, stamp and registration payment capture and reconciliation | Sandbox SIT; integration war-room; reconciliation reviews | Payment interface SLAs and change windows (jointly with DSR / Treasury) |
| DigiLocker | Document wallet / issued-document partner | Fetch / push of citizen documents and issued certificates where enabled | Sandbox SIT; integration war-room; change windows | Interface SLAs and change windows (jointly with DSR) |
| SMS | Transactional / OTP SMS provider | OTP, status and notification delivery to citizens and officers | Sandbox SIT; delivery monitoring; change windows | SMS provider SLAs and template/change windows (jointly with DSR) |
| EMail | Transactional email provider | OTP (where used), receipts, certificates and status notifications | Sandbox SIT; delivery monitoring; change windows | Email provider SLAs and template/change windows (jointly with DSR) |
| Kutumba | Kutumba family / household database integration | Family / household data exchange for eligible Kaveri services | Sandbox SIT; integration war-room; change windows | Interface SLAs and change windows (jointly with DSR) |
| Civil Registration System | Civil Registration System (birth / death / related) partner | Civil registration data exchange for marriage and related workflows | Sandbox SIT; integration war-room; change windows | Interface SLAs and change windows (jointly with DSR) |
| Labour Department | Labour Department systems | Labour-department data exchange where mandated for registration / verification | Sandbox SIT; integration war-room; change windows | Interface SLAs and change windows (jointly with DSR / Labour) |
| Sakala | Karnataka Guarantee of Services to Citizen platform | Service timelines, GSC issuance and statutory status sync | Sandbox SIT; integration war-room; SLA reviews | Service-timeline interface SLAs and change windows (jointly with DSR) |
| e-Sign | Aadhaar-based eSign / digital signature services | Citizen eSign and officer digital signature on certificates, deeds, EC/CC and related artefacts | Sandbox SIT; integration war-room; change windows | Interface SLAs and signing-service change windows (jointly with DSR) |
| Eswathu | Rural property records system (eSwathu) | Rural property pull; mutation / eKhata push where applicable | Sandbox SIT; integration war-room; mutation reconciliation | Property/mutation interface SLAs and change windows (jointly with DSR / RDPR) |
| Eaasthi | Urban property records system (eAasthi) | Urban property pull; mutation / eKhata push where applicable | Sandbox SIT; integration war-room; mutation reconciliation | Property/mutation interface SLAs and change windows (jointly with DSR / ULB) |
| Passport | Passport verification / related services | Passport data validation for eligible Kaveri identity / party flows | Sandbox SIT; integration war-room; change windows | Interface SLAs and change windows (jointly with DSR) |
| PAN | PAN verification services | PAN validation for parties where mandated (including SFT-related use where approved) | Sandbox SIT; integration war-room; change windows | Interface SLAs and change windows (jointly with DSR) |
| Bhoomi | Agricultural land records system (Bhoomi) | Agri property pull; mutation push after registration | Sandbox SIT; integration war-room; mutation reconciliation | Property/mutation interface SLAs and change windows (jointly with DSR / Revenue) |
| KSRSAC | Karnataka State Remote Sensing Applications Centre (GIS / map services) | Map / GIS layer support for valuation and related spatial flows | Sandbox SIT; integration war-room; change windows | Interface SLAs and change windows (jointly with DSR) |
| FRUITS | FRUITS agri mortgage / release filing system | Agri mortgage / release filing and related EC / notification exchange | Sandbox SIT; integration war-room; change windows | Interface SLAs and change windows (jointly with DSR) |
| Mojini | Mojini (survey / agri property) system | Survey / agri property data exchange alongside Bhoomi flows | Sandbox SIT; integration war-room; change windows | Interface SLAs and change windows (jointly with DSR / Revenue) |
| Income Tax | Income Tax Department systems / access | Inter-department access and data exchange for Income Tax use cases on Kaveri | Admin provisioning; sandbox SIT where APIs apply; change windows | Interface / access SLAs and change windows (jointly with DSR / ITD) |
| Kaveri IT Cell delivery & ops | Architect, Tech Leads, BA, Full Stack, Integration, UI/UX, DBA, Migration, QA/Test, Perf/Security, DevOps, Security, BI, Content, Transition, L2 | Design, build, migrate, test, deploy, observe and hypercare Kaveri 3.0 | Architecture sync; release training; L2 hypercare | Technical design within NFR; release-readiness recommendation to committee |
| SDC / Infrastructure operations | State Data Centre hosting, network (incl. KSWAN for department UI) and WAF | Environments (Pre-Prod/Prod), capacity, connectivity and infra change windows | Ops coordination; deployment and rollback windows | Infra capacity, network and change-window approval |