| Date | 28-08-2026 to 29-09-2026 |
| --- | --- |
| Topics | Stamp duty and Registration fee calculation; Guideline value calculation |
| Attendees | Kaveri IT Cell, AIGR Comp, Project Manager, Assistant Manager (CMS) |

1. SR Level Approval Workflow

- Action Buttons: At the first level of approval from SR, provide two buttons – “Send to Applicant for Payment” and “Send Back for Correction.”

- Payment Visibility on Correction: If the application is sent back for correction, the payment option should not display in the employee login.

2. SRO Road Selection

- Under-Valuation & Impound Workflow: For roads selected by the SRO, the under-valuation and impound workflow is to be built in Version 3.0.

3. Date & Time Format

- Time Format Change: Change the date/time format from 24-hour to 12-hour format.

4. Slot Booking

- Tatkal Slot Booking: Provide provision to book a tatkal slot at the required time slot.

- Percentage-Based Amount: Provide provision to set the amount based on a percentage.

- Rescheduling with Fine: Rescheduling a fixed slot should happen with a fine – provision to be checked and understood further.

5. Payment Visibility

- Sub-Registrar Payment: Payment made in front of the Sub-Registrar should be projected more prominently to the citizen.

6. Withdrawal Workflow

- Simplify Withdrawal: The withdrawal option from allocation application to DEO should be made simple; workflow to be prepared.

7. Application Type Naming

- Renaming: Application type to be renamed as “transaction type” in the DEO login.

8. Application Number Display

- Consistent Display: Application number to be displayed throughout the application flow.

9. Calculations

- Stamp duty and registrar fee calculation - the stamp calculation rules has to be studied

- Guidance value calculation - the valuation calculation rules as per gazette has to be studied

10. Summary

- Rework Summary: Summary needs to be reworked.

- Document Number: Document number to be displayed in the summary.

1. Primary Acts

| Act | Sections | Relevance |
| --- | --- | --- |
| The Registration Act, 1908 (Central Act 16 of 1908) | Secs. 17–22, 23, 25, 28–35, 51–52, 58–61, 71–77, 78 | Compulsory / optional registration; presentation time & place; examination; endorsements & Sec. 60 certificate; refusal / appeal; registration fees — core Registration and Status tracking |
| The Registration Act, 1908 | Secs. 5–7, 10–12, 28–31 | Districts / sub-districts; Registrars & Sub-Registrars; place of registration — Appointment office selection and jurisdiction routing |
| The Registration (Karnataka Amendment) Act, 2023 (Karnataka Act 47 of 2024) | Secs. 22-B, 22-C, 22-D, 81-A, 81-B | Refusal / cancellation of forged or prohibited documents; appeal; penalties — registration intake validation |
| The Karnataka Stamp Act, 1957 | Secs. 3, 10, 33–39, 45-A, Schedule | Stamp duty chargeable; payment modes; impounding; undervaluation reference — touched in 28-08 discussion (stamp duty / guidance value / impound) |
| The Transfer of Property Act, 1882 | Sec. 54 | Sale of immovable property of value > ₹100 requires registered instrument — drives Article / transaction-type selection for conveyance |

2. Primary Rules — Karnataka Registration Rules, 1965

| Rule | Key provisions | Relevance to topic |
| --- | --- | --- |
| Karnataka Registration Rules, 1965 — Ch. II | Rules 3, 5 | Office hours and holidays — Appointment / slot calendar |
| Karnataka Registration Rules, 1965 — Ch. VI | Rules 13–15 | Territorial divisions; survey / city survey description — Village Index and property details (KSRSAC / GIS) |
| Karnataka Registration Rules, 1965 — Ch. IX | Rules 37, 40–46, 51–55 | Office where document may be registered; presentation; examination; endorsement; suspension (fine / stamp); condonation — Registration & Status |
| Karnataka Registration Rules, 1965 — Ch. XII / XVI | Rules 71–73, 78–79, 94, 104 | Executant examination; thumb impression / photograph; endorsements; Sec. 60 certificate — Registration completion |
| Karnataka Registration Rules, 1965 — Ch. XVII / XXV | Rules 110–118, 175–188 | Receipts; return of document; appeal against refusal — Status tracking termini |
| Karnataka Stamp Rules, 1958 / e-Stamping Rules, 2009 | Stamp payment procedures | Impressed / franking / e-Stamp at presentation — Payment visibility (28-08) |

3. Notifications / amendments

| Instrument | Effect | Relevance |
| --- | --- | --- |
| RGN 2/2002-03 (1 Apr 2002; w.e.f. 4 Apr 2002) | Rule 19-A document sheets; Rules 22-A–22-C; Rule 40 photograph / digital photo | Document format and photo at presentation |
| RD 403 ESR 85 (27 May 1986) as amended by RD/46/MNMU/2025 (29 Aug 2025) | Table of Registration Fees under Sec. 78 — fee revision w.e.f. 31 Aug 2025 | Registration fee calculator / payment amount |
| RD 380 MUNOMU 2008 (8 Apr 2009) | Karnataka Stamp (Payment of Duty by Means of e-Stamping) Rules, 2009 | e-Stamp payment and verification at SRO |
| Stamp Act Sec. 45-B (Act 8 of 2003) / Undervaluation Rules, 1977 (GSR 81) | CVC market value guidelines; Sec. 45-A reference / Form I | Guidance value & undervaluation / impound (noted on 28-08) |

4. Cross-reference (noted in 28-08 discussion)

Stamp duty / Guidance value / Impound: Detailed study of the Karnataka Stamp Act Schedule and CVC / Undervaluation Rules was flagged in the meeting (items 2, 9). Full legal tables for those topics are also in Document_Registration_requirement_01092026_v1.1.docx (Sr.13–14). Key hooks retained above: Stamp Act Secs. 3, 10, 33–39, 45-A; Sec. 45-B / Undervaluation Rules, 1977; Registration Act Sec. 78 + RD/46/MNMU/2025 fees.

Pain Points

Registration core — Registration, Appointment, Status tracking (aligned to 28-08 discussion notes)

| Pain point | Evidence (tickets / categorized) |
| --- | --- |
| SR send to payment / send back for correction | After verification unable to send to citizen for payment / rectify (94523, 92990, 92566, 88608, 83818, 31346 — pending count 6); after evaluation send does not proceed (30960, 31484); sent-back apps still ask for payment with amount 0 (88309, 27587) |
| Payment visibility & payment failures | Unable to make payment for document registration (29349, 29407); payment error “Something went wrong” (94275); payment completed but still Make Payment / pending for payment (92384, 28335, 26151); payment details not in 10A (27824) |
| Slot booking / tatkal / reschedule | Unable to schedule appointment (27283 P1, 30478, 30908); time slot issue (30841); unable to re-schedule (91929); after payment still pending for payment while citizen books slot (28335) |
| Withdrawal workflow | Withdraw option not available for rejected application (93043); citizen unable to withdraw (24685, 23807); withdrawn app still pending in DEO (9494, 23080); withdraw auto-generated registration number (8691); payment withdraw issue (28630) |
| Stamp duty & registration fee calculation | Unable to Calculate Stamp duty and Registration fee (23369); fees calculation category pending (74 tickets); partition / gift article wrong duty (31257, 93306, 31130); fee zero after valuation (28596, 26292) |
| Guidance value / undervaluation & impound | Pending for 45-A undervaluation (93336… — count 6); unable to release 45-A pending (13204, 14582, 31209–31212); Impound related issue (30024); CVC rates not displaying (31481, 31521); rural building valued at TMC/CMC rates (29393) |
| Summary / document number display | Summary not generating (27360, 27805, 30609); document number generated but still in DEO Step-1 Generate Summary (28388); document number / challan / consideration missing or wrong in summary (31168, 6187, 10531) |
| Status tracking — wrong step / DSC / acknowledgement | Digital Sign option / SR name missing at Step 9 (95322, 27050, 95349); Unable to Print acknowledgement at Step 10 (88602); slot allocation — registration complete but still in DEO Step 3 (28586); app number / status inconsistent across logins (Categorized Payment & Step issues) |

Note: Source: Requirement Discussions/ServiceDesk Issues/ServiceDeskIssuesList.xlsx (OverallList + Categorized). Includes SR approval → payment / correction, slot booking, withdrawal, stamp & fee calculation, 45-A / impound, and summary / status-step issues discussed on 28-08-2026.