| Date | 28-08-2026 |
| --- | --- |
| Topics | Registration core: Registration, Appointment, Status tracking (Current issues & process walkthrough) |
| Attendees | Kaveri IT Cell, AIGR Comp, Project Manager, Assistant Manager (CMS) |

1. SR Level Approval Workflow

- Action Buttons: At the first level of approval from SR, provide two buttons – “Send to Applicant for Payment” and “Send Back for Correction.”

- Payment Visibility on Correction: If the application is sent back for correction, the payment option should not display in the employee login.

2. SRO Road Selection

- Under-Valuation & Impound Workflow: For roads selected by the SRO, the under-valuation and impound workflow is to be built in Version 3.0.

3. Date & Time Format

- Time Format Change: Change the date/time format from 24-hour to 12-hour format.

4. Slot Booking

- Tatkal Slot Booking: Provide provision to book a tatkal slot at the required time slot.

- Percentage-Based Amount: Provide provision to set the amount based on a percentage.

- Rescheduling with Fine: Rescheduling a fixed slot should happen with a fine – provision to be checked and understood further.

5. Payment Visibility

- Sub-Registrar Payment: Payment made in front of the Sub-Registrar should be projected more prominently to the citizen.

6. Withdrawal Workflow

- Simplify Withdrawal: The withdrawal option from allocation application to DEO should be made simple; workflow to be prepared.

7. Application Type Naming

- Renaming: Application type to be renamed as “transaction type” in the DEO login.

8. Application Number Display

- Consistent Display: Application number to be displayed throughout the application flow.

9. Calculations

- Stamp duty and registrar fee calculation - the stamp act has to be studied

- Guidance value calculation - the valuation rules as per gazette has to be studied

10. Summary

- Rework Summary: Summary needs to be reworked.

- Document Number: Document number to be displayed in the summary.