BR Discussion Prep Pack — Document Registration Core

Kaveri 3.0 Requirements Discussion

Discussion date: 25 August 2026  |  Schedule Sr. 11–12  |  Version 1.0

Purpose: Brief the committee for Day-1 of Document Registration discussions with (a) today’s scheduled discussion points, (b) current Kaveri 2.0 pain points evidenced from ServiceDesk for Registration / Appointment / Status tracking, (c) governing Acts & Rules from Acts_Rules/Document, and (d) focused decision questions for Kaveri 3.0. BA track continues User Management BRD in parallel (Sr. 11).

| Field | Value |
| --- | --- |
| Document type | BR Discussion Prep Pack (Agenda + Prerequisites + Inputs) |
| Module | Document — Registration core (Schedule Sr. 12); parallel UM BRD (Sr. 11) |
| Planned dates | Sr.12: 25-08-2026 to 27-08-2026 (26-08-2026 Eid-e-Milad holiday — working days 25 & 27) |
| Today’s focus (25-Aug) | Registration process walkthrough; Appointment booking; Status tracking; current issues |
| Sub-modules (Modules list) | #1 Registration, #2 Appointment, #19 Status tracking |
| Primary inputs | ServiceDeskIssuesList.xlsx; Acts_Rules/Document (Registration Act 1908, Karnataka Registration Rules 1965, Karnataka amendments) |
| Attendees (per programme plan) | Committee members, AIGR Comp, Kaveri IT Cell, KPMU |
| Prior progress | Sr.1–8 Marriage completed; Sr.9 Marriage BRD in progress; Sr.10 User Management discussed 24-08-2026 |
| Owner (DSR track) | DSR |
| Owner (BA parallel) | BA — User Management BRD (Sr. 11) |

# 0. Prerequisites before starting the discussion

Complete / confirm the following before the 25-Aug Document session starts:

Circulate this Prep Pack + relevant Acts/Rules excerpts (Registration Act 1908 Parts III–VI & XII; Karnataka Registration Rules 1965 Ch. IX, XII, XVI, XVII) as pre-read.

Confirm DSR walkthrough owner for live Kaveri 2.0 Document Registration screens: citizen apply → payment → appointment → SRO steps → endorsement → digital sign → acknowledgement.

Bring sample PRP applications covering Sale / Gift / Mortgage / Partition (happy path + one stuck/pending case).

Confirm which roles speak for each SRO step (DEO / FDA / SDA / SR) and how step allocation works today.

Confirm status of User Management carry-forward from 24-Aug that blocks Document (role inbox, DSC bind, in-charge, office mapping).

Park stamp-duty / guideline / CVC topics for Sr.13–14 (28-Aug onward) unless they block registration core flow.

Agree meeting outputs: decisions log, open questions, process as-is map, and BRD outline seeds for Registration / Appointment / Status tracking.

# 1. Today’s discussion points (25 August 2026)

Source: Requirement Discussions/Schedule/Kaveri_Requirements_Updated_Schedule_v3_DocumentSubModules.xlsx — Revised Schedule.

## 1.1 Scheduled items for today

| Sr. | Module | Discussion topic | Owner | Duration / window | Notes |
| --- | --- | --- | --- | --- | --- |
| 11 | User Management BRD | Business Requirement Document (BRD) | BA | 1 day — 25-08-2026 | BA parallel with Sr.12 Document start |
| 12 | Document | Registration core: Registration, Appointment, Status tracking (Current issues & process walkthrough) | DSR | 2 days — 25-08 to 27-08-2026 | Sub-modules #1, #2, #19; skip 26-08 holiday |

## 1.2 Recommended Day-1 (25-Aug) scope split

| Block | Topic | What to cover today | Defer to 27-Aug if needed |
| --- | --- | --- | --- |
| A | Registration (#1) | As-is citizen → SRO registration lifecycle; step model; refusal / send-back; document number generation | Deep deed-type edge cases; concurrent audit path detail |
| B | Appointment (#2) | Slot booking after payment; reschedule / cancel; SRO calendar capacity; payment–slot sync failures | Multi-office / private residence registration (s.31) special cases |
| C | Status tracking (#19) | Citizen & department status views; Sakala linkage; stuck-step visibility; acknowledgement / Step 10 | Cross-module dashboard (Sr.24) |
| D | Current issues | Prioritised ServiceDesk themes in §2; validate with IT Cell / field | Fees, valuation, Rule 17, scanning, memo (later Sr.) |
| E | BA parallel (Sr.11) | UM BRD outline capture from 24-Aug decisions (side track) | Full UM annexure rebuild |

## 1.3 Out of scope for Sr.12 (park explicitly)

Stamp duty & registration fee calculation; guideline value (Sr.13).

CVC / GIS valuation (Sr.14).

Rule 17(2)/17(3), old pending release (Sr.15).

FRUITS filing, scanning, memo (Sr.16).

EC / CC / Verify / PoA as separate modules (Sr.20–21, 26–27) — only touch where status tracking depends on them.

# 2. Pain points in the current Kaveri 2.0 system (Registration / Appointment / Status)

Evidence: Requirement Discussions/ServiceDesk Issues/ServiceDeskIssuesList.xlsx — Categorized (curated themes with ticket IDs, often 78k–95k range) and OverallList. Focus below is limited to Sr.12 sub-modules #1 Registration, #2 Appointment, #19 Status tracking. Fees, scanning, Rule 17, memo, court entry, Bhoomi/E-Aasthi integrations are listed only where they break the core registration path.

## 2.1 Priority pain points (discussion focus)

| ID | Pain Point | Evidence / References | Why it matters for Sr.12 |
| --- | --- | --- | --- |
| DOC-PP-01 | Unable to schedule / book appointment after payment; schedule option missing; still shows Make Payment | Categorized → Unable to Schedule the Book Appointment: 27283, 30478, 28812, 30908; also Payment: 92384; Slot: 28335, 30841 | Appointment (#2) broken — citizen cannot complete presentation booking even after fee payment. |
| DOC-PP-02 | Payment–status desync (paid but pending payment; sent-back apps ask payment with ₹0) | Categorized → Payment Issue: 94275, 92384, 88309 | Status tracking (#19) and registration gate wrong; citizen/dept see inconsistent state. |
| DOC-PP-03 | Step / role allocation mismatch — app stuck in wrong login (DEO/SR/FDA/SDA) | Categorized → Slot/Rescanning: 28586, 30840/30827/30863; Step allocation: 31958, 95322; Document Summary: 28388; Dashboard: 85826 | Registration workflow (#1) depends on reliable step+role inbox; links to UM decisions from 24-Aug. |
| DOC-PP-04 | Unable to verify application / send back to citizen for payment or rectify | Categorized → Unable to verify: 94523, 92990, 92566, 88608, 83818, 31346 (pending 6) | SR pre-registration enquiry path blocked (Act s.34–35 analogue in system). |
| DOC-PP-05 | Document Summary defects — photos/thumbs wrong or “party refused/not appeared”; Aadhaar name mismatch; fees zero; property/sub-article missing; Check & Register disabled | Categorized → Document Summary: 95066, 95034, 94769, 94835, 94813, 94420, 94585, 94430, 94299, 94264, 92559, 95367, 92782… | Core registration decision screen unreliable; blocks Step 7 Check & Register. |
| DOC-PP-06 | Endorsement / certificate defects — missing parties, fees, photos/thumbs; print disabled; remarks wrong after Doc No. generated | Categorized → Endorsement: 28754, 27967, 31753, 27683, 27718, 94926, 94644/46/50, 77249; OverallList multiple | Statutory endorsement (Rules Ch. XVI; Act endorsement defs) incomplete — legal risk. |
| DOC-PP-07 | Digital sign Step 9 failures — SR name missing; popup not opening; already signed still pending | Categorized → Digital Sign / Step allocation: 27050, 95322, 95349, 93957, 92267, 85981, 30966 | Registration cannot complete; certificate/acknowledgement path stuck. |
| DOC-PP-08 | Withdraw / reschedule / rejected-app handling incomplete | Categorized → Withdraw: 93043, 91929; OverallList withdraw cluster (~32 tickets e.g. 8691, 9494) | Appointment & application lifecycle (#2/#19) lacks clean cancel/reschedule/withdraw states. |
| DOC-PP-09 | Upload / party-detail save failures in citizen login; SRO dropdown empty | Categorized → Upload Failed: 93114, 92397, 87632, 67088, 63862, 89758 (pending ~6) | Registration intake (#1) fails before appointment. |
| DOC-PP-10 | Sakala cleared but still reflecting in SR login (incl. Document Registration) | Categorized → Sakala: 95572, 94849 (pending 18; Doc Reg count 11 in theme) | Status tracking (#19) not reconciled with Sakala clearance. |
| DOC-PP-11 | Acknowledgement / Step 10 print failures | Categorized → Misc: 88602 Unable to Print acknowledgement copy in SR login STEP 10 | Citizen/dept proof of completion missing after registration. |
| DOC-PP-12 | Pending-document / minute-book routing leaks into wrong login (citizen appointment vs SR minute book) | Categorized → Pending document Registration: 95370, 93336…, 26982, 22599, 31762 | Status & queue identity wrong; overlaps Sr.15 but breaks today’s registration status story. |

## 2.2 Observation for the committee

Highest-signal operational failures for Sr.12 are: appointment after payment, step/role inbox mismatches, Summary/Endorsement data integrity, Check & Register / Digital Sign blockers, and Sakala vs Kaveri status mismatch.

Many tickets labelled under EC/CC/Marriage/Firm also share the same step-engine and digital-sign stack — fix registration core carefully for reuse.

ServiceDesk has no single “Status tracking” subcategory; status defects appear as Payment, Dashboard, Sakala, Step allocation, Pending document — recommend a Status taxonomy in 3.0 support ops.

User Management decisions (active post, DSC bind, DEO allocation) from 24-Aug directly unblock DOC-PP-03 and DOC-PP-07.

# 3. Governing Acts & Rules (from Acts_Rules/Document)

Use this section during the process walkthrough to check that Kaveri 3.0 steps map to statutory duties — not invent parallel unofficial stages.

## 3.1 Primary statutes & rules for Registration core

| Instrument | File (Acts_Rules/Document) | Relevance to today’s topics |
| --- | --- | --- |
| The Registration Act, 1908 | the_registration_act,_1908.pdf | Core: registrable docs (s.17–22); time of presentation (s.23–26); place (s.28–31); presenting persons (s.32–33); enquiry before registration (s.34–35); endorsements/certificates & books (Parts XI–XII themes); refusal (s.71–77); fees (s.78–80); s.32A photo/thumb; s.16A electronic books. |
| The Karnataka Registration Rules, 1965 | The Karnataka Registration Rules 1965.pdf | Operational detail: Ch.IX Presentation & examination (Rr.37–48); Ch.XII Presentation & examination of parties (Rr.71–80 thumb); Ch.XVI Endorsements & certificates (Rr.94–); Ch.XVII Receipts for documents/fees/return (Rr.110–); Register Books (Ch.XVIII). |
| Registration (Karnataka Amendment) Acts | Registration(KarnatakaAmendment)Act*.pdf; TheRegistration(KarnatakaAmendment)Act2023(47of2024).pdf; (32 of 2001)… | State-specific amendments overlaying Central Act — confirm which amended sections apply to online presentation, photos, and computerised books. |
| Registration Act Notification | RegistrationActNotification.pdf | Notifications bringing amendments / procedures into force — confirm e-registration related notifications in force. |
| Karnataka Stamp Act 1957 + Rules / Schedule / e-Stamp | THE KARNATAKA STAMP ACT 1957.pdf; Karnataka Stamps Rules 1958.pdf; Schedule 2022; e-Stamping PDFs | Payment of proper stamp duty before/at presentation (Rules R.47 analogue) — gate for registration; deep calculation parked to Sr.13. |

## 3.2 Statutory anchors for today’s three sub-modules

| Sub-module | Legal anchors to verify in walkthrough | System implication for 3.0 |
| --- | --- | --- |
| #1 Registration | Act s.17–22 (what must be registered); s.32–35 (who presents; enquiry; admission/denial); s.71–77 (refusal & appeal); s.32A (photo etc.); Rules Ch.IX & XII (examination, thumb); Ch.XVI (endorsement/certificate); Ch.XVIII (register books / s.16A computer records) | Step model must produce: examination → admission/denial record → endorsement/certificate → book entry → receipt/return. “Check & Register” and Summary must be legally complete artefacts. |
| #2 Appointment | Act Part IV/V presentation timing & place (s.23–31); Rules R.37/40/72 (office where presented; manner; place); office hours/holidays (Rules Ch.II) | Appointment is the controlled presentation slot — must sync payment, jurisdiction SRO, capacity, holidays (incl. today+1 Eid). Reschedule/withdraw must not orphan PRP numbers (see DOC-PP-08). |
| #19 Status tracking | Act effects of registration (s.47–49); refusal reasons to be recorded (s.71); receipts (Rules Ch.XVII); Sakala service levels (operational, not in Act folder) | Single status model for citizen & department: Draft → Paid → Appointment booked → Under process (step) → Registered / Refused / Withdrawn / Sent back — with audit trail and Sakala reconciliation. |

## 3.3 Legal compliance checks (ask DSR / Law during session)

Does the current Step 7–9 sequence fully satisfy s.34 enquiry + s.35 admission/denial before document number / certificate?

Are endorsement contents (Rules Ch.XVI) completely system-generated, or can officers edit — and is that logged?

How is s.32A photograph/biometric refusal recorded so Summary/Endorsement do not show contradictory remarks (DOC-PP-05/06)?

For online presentation: which Karnataka amendments / notifications authorise e-filing and computerised books (s.16A) — cite in BRD.

On refusal / send-back: is s.71-style reason recording mandatory in the system before citizen sees status?

# 4. Discussion agenda — 25 August 2026

## 4.1 Suggested session flow (DSR track)

| Block | Time (indicative) | Focus |
| --- | --- | --- |
| A | 0–15 min | Prerequisites; confirm Sr.12 Day-1 scope; park Sr.13+ topics; note 26-Aug holiday → continue 27-Aug. |
| B | 15–45 min | As-is process walkthrough: citizen apply → pay → appointment → SRO steps → Summary → Check & Register → Endorsement → Digital Sign → Ack. |
| C | 45–80 min | Walk DOC-PP-01…DOC-PP-12; validate priority with IT Cell / field; tag Keep / Fix / Redesign for 3.0. |
| D | 80–110 min | Map steps to Act/Rules anchors (§3.2); close or park DQ-01…DQ-12. |
| E | 110–130 min | Agree Day-2 (27-Aug) backlog; seed BRD outline for Registration / Appointment / Status; note UM dependencies. |

## 4.2 Decision questions (must close or park with owner)

| DQ# | Discussion point | Options / notes | Decision |
| --- | --- | --- | --- |
| DQ-01 | What is the canonical registration step model for 3.0 (citizen + SRO)? | Retain K2 steps / simplify / redesign; publish as-is vs to-be diagram |  |
| DQ-02 | When does a document become “presented” legally in the online flow? | On application submit / on payment / on appointment check-in / on SR admission |  |
| DQ-03 | Appointment rules: capacity, cut-offs, holidays, multi-slot, private residence (s.31)? | Define calendar master + exception workflow |  |
| DQ-04 | Payment ↔ Appointment ↔ Status: single state machine or separate modules? | Must fix DOC-PP-01/02 desync |  |
| DQ-05 | Who can send-back / refuse / withdraw at which step; mandatory reason codes (s.71)? | Role matrix + reason master |  |
| DQ-06 | Summary & Endorsement: system-of-record fields; no silent overwrite of photo/thumb/party data? | Addresses DOC-PP-05/06 |  |
| DQ-07 | Check & Register enablement rules — what blockers are valid vs defects? | Explicit checklist vs hidden flags (DOC-PP-05) |  |
| DQ-08 | Digital sign: bind to active SR post (UM); retry / already-signed handling? | Depends on 24-Aug UM; DOC-PP-07 |  |
| DQ-09 | Status visibility: one status API for citizen, SRO, Sakala, dashboard? | Addresses DOC-PP-10/11/12 |  |
| DQ-10 | Document number generation timing relative to endorsement & digital sign? | Confirm statutory order |  |
| DQ-11 | Reschedule / withdraw after appointment — fee forfeiture / rebooking policy? | DOC-PP-08 |  |
| DQ-12 | Which Registration Act Karnataka amendments + notifications are in-force for e-registration BRD citations? | List annexure from Acts_Rules/Document |  |

# 5. Pain point → legal / process mapping

Use in the meeting to confirm whether the defect is a software bug, a missing legal rule in the product, or an operational gap.

| Pain point | Legal / process anchor | Proposed 3.0 discussion stance |
| --- | --- | --- |
| DOC-PP-01 Appointment after pay | Presentation place/time Rules R.37/40; fees s.80 | Hard sync: Paid → eligible slots only; idempotent booking. |
| DOC-PP-02 Payment status desync | Fee payable on presentation s.80; receipts Rules Ch.XVII | Single payment ledger drives status; no dual flags. |
| DOC-PP-03 Wrong login / step | Establishment / officer absence Act s.10–12; UM post mapping | Step inbox from active role–office assignment only. |
| DOC-PP-04 Verify / send-back blocked | Enquiry s.34–35; refusal s.71 | Explicit verify outcomes: Proceed / Send back / Refuse + reasons. |
| DOC-PP-05 Summary integrity | s.32A photo; Rules thumb Rr.78–80; property desc s.21–22 | Immutable capture artefacts; mismatch workflow, not silent wrong labels. |
| DOC-PP-06 Endorsement defects | Rules Ch.XVI endorsements & certificates | Generated endorsement checklist = mandatory fields before Doc No./print. |
| DOC-PP-07 Digital sign Step 9 | Certificate by registering officer; seal s.15 | Active SR identity + DSC; clear signed vs pending state. |
| DOC-PP-08 Withdraw / reschedule | Application lifecycle (operational) + receipt return Rules Ch.XVII | State model: Withdrawn / Rescheduled with audit; no orphan Doc/PRP. |
| DOC-PP-09 Citizen upload/SRO list | Presentation intake Rules Ch.IX | Master-driven SRO list; save validation with recoverable errors. |
| DOC-PP-10 Sakala vs Kaveri | Service delivery SLA (ops) + status (#19) | Bi-directional reconciliation job + SR worklist filter. |
| DOC-PP-11 Ack Step 10 | Receipts Rules Rr.110–113 | Ack always printable after successful registration event. |
| DOC-PP-12 Pending vs appointment queues | Pending release later Sr.15; status identity now | Separate queues; never show minute-book items as citizen appointment. |

# 6. Expected outputs of 25 & 27 August (Sr.12 window)

Agreed as-is process map for Registration / Appointment / Status (with step list).

Prioritised defect themes DOC-PP-01…12 marked Bug / Redesign / Parking-lot.

Decision log for DQ-01…DQ-12 (decided / deferred with owner + date).

Draft BRD section outline: Registration core, Appointment calendar, Status model & notifications.

List of statutory citations to attach in BRD annexure (Act sections + Rules chapters + Karnataka amendments in force).

Dependency note to User Management BRD (Sr.11): role inbox, DSC/SR identity, in-charge.

Handoff list into Sr.13 (fees/guideline) — only items that blocked today’s flow.

Confirm 27-Aug agenda after 26-Aug holiday.

# 7. Parallel track — User Management BRD (Sr. 11)

BA drafts User Management BRD on 25-Aug in parallel with Document DSR discussion. Pull decisions from BR_Discussion_Prep_Pack_User_Management_24Aug2026.docx (DQ-01…DQ-12). Document session must feed UM BRD with concrete Document role–step privilege needs (DEO/FDA/SDA/SR).

# 8. References

Requirement Discussions/Schedule/Kaveri_Requirements_Updated_Schedule_v3_DocumentSubModules.xlsx — Revised Schedule Sr.11–12; Planning Notes; Document Sub-Modules Ref (#1, #2, #19).

Requirement Discussions/ServiceDesk Issues/ServiceDeskIssuesList.xlsx — OverallList + Categorized.

Acts_Rules/Document/the_registration_act,_1908.pdf

Acts_Rules/Document/The Karnataka Registration Rules 1965.pdf

Acts_Rules/Document/TheRegistration(KarnatakaAmendment)Act2023(47of2024).pdf and other Registration(KarnatakaAmendment)Act*.pdf

Acts_Rules/Document/RegistrationActNotification.pdf

Acts_Rules/Document/THE KARNATAKA STAMP ACT 1957.pdf (gate only; calculation in Sr.13)

Requirement Discussions/BR_Discussion_Prep_Pack_User_Management_24Aug2026.docx — prior day UM inputs / open DQs.

# 9. Document control

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | 25-Aug-2026 | BA / KPMU prep | Initial Prep Pack for 25-Aug Document Registration core (Registration, Appointment, Status tracking): schedule points + ServiceDesk pain points + Acts/Rules anchors + agenda/DQs. |

— End of Prep Pack —  For discussion use on 25 August 2026; update Decision column live in session —